Ref: CC/MB/C-2011/C-001							Date:

To,

The Municipal Commissioner

Municipal Corporation of Greater Mumbai

Fort, Mumbai 400 001

Dear Sir,

Sub:

Ref  No. :

Whereas the City Engineer has consented to sanction the proposal for additions and alterations to the existing building mentioned above.

I/We hereby solemnly affirm and undertake to do the following:

- Waterproofing layer of existing terrace shall not be removed until the upper floor/ floors are completed and walls are plastered externally.

- In case it is necessary to remove a small portion of waterproofing layer for structural reasons, the disturbed portion will be grouted with cement mortar immediately and made leak proof.

- Covering over the staircase wall shall not be removed unless adequate precaution are taken to prevent any likely hardship by its removal to the lower floor tenants.

- Works under item No. 1, 2 and 3 above shall not be carried out from 15th June to 15th October.

- Independent storage tanks with pumping arrangement shall be provided for the construction work so that workers will not be inclined to draw water from the existing overhead tanks.

- Materials for construction work and debris shall be neatly stacked on site so that no inconvenience is caused to the existing occupants.

- Proper screening arrangements shall be made to prevent nuisance of dust, etc. to occupants of lower floors.

- The existing drainage and water supply shall be maintained in perfect order.

- The occupants on all floors shall be informed in writing well in advance before starting the work, with a copy to Municipal Corporation about such intimation.

- If any materials are to be transported by trucks where no carriage entrance is existing, prior to permission of ward officer shall be obtained for temporary access to the compound and stipulated deposit shall be paid.

- Before Building completion Certificate or application for occupation is submitted, all debris all materials for construction purpose shall be removed from site which are likely to cause nuisance to old and new occupants.

This undertaking will be binding on me/us on my/our legal heirs, executors, administrators, assignees and every person deriving title under or through me/us.

Signature								Signature		 Owner									Architect